## Slide 1: How we networked the Tour de France
Jon Holgate
University Information Services

## Slide 2: Wireless deployment

## Slide 3: Students

## Slide 4: Connecting Cambridgeshire

## Slide 5
The Tour is coming to town….
January 2014

## Slide 6: Project Evaluation
Known’s
Known
unknown’s

## Slide 7: How many people…..?
5,000
150,000
“Our preliminary analysis suggests between…..”
February 2014
July 7th 2014

## Slide 8: Cover the route

## Slide 10: Tour de France plan

## Slide 11: Tour de France 2014 – sample site
Jesus Lane CCTV Pole
Action Date Completed Deadline UCS Lead
Initial survey & coverage planning 10th Jan AC
Premises Approval 13 Feb JH
LA Planning Approval 28 April EM
Power Arrangements Agreed 7 March AC
GBN Access Agreed 7 March RC
Equipment Location Agreed 7 March AC
Way leaves Obtained 24 March RC
Section 50 Obtained 24 March RC
Equipment Ordered 3 March AC
GBN Completed 4 April RC
Equipment Installed 9 May NH
Equipment testing & evaluation 25 May JH
RFS Date 30 May RF
Key Contacts :-
CCTV Manager - Martin Beaumont martin.beaumont@cambridge.gov.uk 01223 457390
LA Planning Officer – Toby Williams Toby.Williams@cambridge.gov.uk 01223 457312
EM – Richard Griffin Richard.Griffin@admin.cam.ac.uk 01223 7(65637)

## Slide 12: Conservation area

## Slide 13: Planning consent
3.7 The Buildings Committee oversees applications for planning approvals for the Operational Estate and is consulted by Cambridge University Press and Cambridge Assessment about planning applications for premises
and land in the city of Cambridge. Planning Applications which it considers are in consistent with the University’s long-term estate strategy and agreed principles and policies for planning and design may be referred to the Estates
Strategy Committee before any approval is given.
“as far as I can see… this project is highly unlikely to proceed.”
“paragraph 3.6 of the Sites and Buildings Regulations implies that the University cannot seek planning consents without the endorsement of the Buildings Committee.

## Slide 14: Parkers Piece
Access
Point ?

## Slide 15: AP-175

## Slide 16: AP-275

## Slide 17: Lamp posts

## Slide 18: Street Furniture
CCTV

## Slide 19: Installing

## Slide 20: GSM masts

## Slide 21: Band pass filter

## Slide 22: Free Public Wifi

## Slide 23: Working with ‘The Coud’

## Slide 24: Media launch

## Slide 25: On the day

## Slide 26: On the day

## Slide 27: On the day

## Slide 28: On the day

## Slide 29: Personal observations
The number of connected devices was far lower than the expected footfall.
The system is STILL being used…
…at capacity…
…even when an event is not in progress.
I expect many people could not connect on the day (but I could).
The cloud router is under-specced.
We need to write better monitoring scripts.

## Slide 30: What next?

## Slide 31: Lessons learned…..

## Slide 32: Ongoing usage
Devices (per week)

## Slide 33: Ongoing usage
Sessions (per week)

## Slide 34: Ongoing usage
Traffic in GB (per week)

## Slide 35: Questions?